## Slide 1
Title: Agile Development Practices, Explained
Given at:
Job Hackers, San Francisco, Aug 2019
Agile2018
Description:
Agile isn’t about preventing mistakes, it’s about making mistakes cheaper. Years ago I was on a project that seemed to make every mistake a project can make. Let’s take a stroll down memory lane and look at all the mistakes that could and did go wrong and which of the 6 agile development practices helps us not to prevent the mistake, but to make it so cheap as to not be worth remembering. The 6 Development practices: Onsite customer Pair Programming Refactoring Continuous Integration Test Driven Development Iterative Development
Learning Outcomes: How to reduce the costs of mistake around:
Doing what is asked but not wanted.
Misestimating what % is done
Bugs
Misunderstanding requirements
Employee turnover
Hard to understand code
Notes: Title: Agile Development Practices, Explained
Given at:
Job Hackers, San Francisco, Aug 2019
Agile2018
Description:
Agile isn’t about preventing mistakes, it’s about making mistakes cheaper. Years ago I was on a project that seemed to make every mistake a project can make. Let’s take a stroll down memory lane and look at all the mistakes that could and did go wrong and which of the 6 agile development practices helps us not to prevent the mistake, but to make it so cheap as to not be worth remembering. The 6 Development practices: Onsite customer Pair Programming Refactoring Continuous Integration Test Driven Development Iterative Development
Learning Outcomes: How to reduce the costs of mistake around:
Doing what is asked but not wanted.
Misestimating what % is done
Bugs
Misunderstanding requirements
Employee turnover
Hard to understand code

## Slide 2: Agile Development Practices, Explained
@Llewellyn Falco

## Slide 3: Dice
Notes: 7, 9, 5, 6, 3
7, 6, 5, 8, 4, 11
5,9,10

## Slide 4: Demo - Beginner Programming
Mistakes : 11
Cost: $2.75
I didn’t mean…
In my browser…
This page is too…
This loads to slow…
Website
Shopping Cart
Recommendations
Ship it!
This layout is confusing…
It needs icons…
Too hard to…
There’s a bug when…
Need Email confirmation…
Ship it!
The Items aren’t…
The ordering is incorrect…
Ship It!
Notes: 7, 9, 5, 6, 3
7, 6, 5, 8, 4, 11
5,9,10

## Slide 5
Mistakes : 7
Cost: $1.75
Demo – Waterfall
Website
Shopping Cart
Recommendations
When I said blue…
This page isn’t quite…
Ship It!
Too much…
Too few…
Ship It!
This isn’t right…
People are manipulating…
People are manipulating…
Ship it!
Notes: #8 – 2, 10
#7 – 2 8
#2 – 3 5

## Slide 6
Mistakes : 19
Cost: 19₵
Demo – Agile
Website
Shopping Cart
Recommendations
More…
Not that Color…
The logo’s not…
Can it be…?
Ship it!
It needs…
But maybe…
And icons…
With emails…
But they show in spam…
It’s missing…
The bug occurs…
A bit bigger…
Ship it!
It needs…
Some of the suggestions…
It should have a…
It should display text…
… and icons …
… and prices …
There’s a bug when …
Ship it!
Notes: 7 ,8,9,10,11
7,8,9,10,11,12,6,5,4
2,3,4,5,6,7,8,9

## Slide 7: Methodologies
Chart: 
| Beginner | Waterfall | Agile
Cost | 2.75 | 1.75 | 0.19
Mistakes | 11 | 7 | 19

## Slide 8: Core Agile Value Reduce the Cost of Mistakes
Ways to mitigate the cost of mistakes
Detection (early)
Change (easy)
Area of Effect (reduced)
Notes: Wheelchair story.
Touch hot barbegue
Database story.

## Slide 9: Mistake #1
Notes: We set out to create a purchase system for Acme Corp. After 4 months, we demoed to the customer. They said, what about when we have to have PO orders. I replied, your requirement never mentioned anything other than up front payments, and when we spoke you said you never did any other type. They replied, well we basically never do, it’s only once or twice a year.

## Slide 10: What was the Mistake?
How would you mitigate the cost of mistakes?
Detection (early)
Change (easy)
Area of Effect (reduced)
Misunderstood Requirement

## Slide 11: Never say Never Misunderstood Requirement
Requirements
Demo
Notes: Where would you have liked to know about this?

## Slide 12: Recap #1 Misunderstood Requirement
Onsite Customer
Detection
1 customer, use your own product
Business analyst. Trust. Tunnel Vision
Agile Practice
Issue
First Steps
Common Mistakes
Resources
Lean Software Development by Mary Poppendieck
www.industrialxp.org/sittingTogether.html

## Slide 13: Mistake #2
Notes: A week before the next demo, our DBA fell in love and ran off to get married & honeymoon. We couldn’t do anything, and ended up missing the demo.

## Slide 14: What was the Mistake?
How would you mitigate the cost of mistakes?
Detection (early)
Change (easy)
Area of Effect (reduced)
Knowledge Silo

## Slide 15: Recap #2 Knowledge Silo
Pair Programming / Mob Programming
Change
½ hour a day, everyday or
90 mins 1-3 times a week
1 person watching
Pair Programming Illuminated by Laurie Williams
mobprogrammingguidebook.com
Agile Practice
Issue
First Steps
Common Mistakes
Resources

## Slide 16: Mistake #3
Notes: At Mix they announced Windows Phone 7 & how it’s easy to convert from WPF if you’ve been doing proper MVVP. The next day, the client needed it to work on phones. It took 3 weeks before our code base even compiled again, and 3 months before it was working again on the phones.

## Slide 17: What was the Mistake?
How would you mitigate the cost of mistakes?
Detection (early)
Change (easy)
Area of Effect (reduced)
Changing Requirement

## Slide 18: Recap #3 Changing Requirement
Refactoring
Change
2 minute steps. Automatic Refactorings
Rewrites, Adding Functionality
Working Effectively w/Legacy Code by Michael Feathers
Clean Code by Robert Martin
Agile Practice
Issue
First Steps
Common Mistakes
Resources

## Slide 19: Mistake #4
Notes: By this time there were a few teams to handle the different modules. We

## Slide 20: What was the Mistake?
How would you mitigate the cost of mistakes?
Detection (early)
Change (easy)
Area of Effect (reduced)
Integration

## Slide 21: Recap #4 Integration
Continuous Integration
Detection, Area of Effect
Automated Build, Source Control
Killing the messenger
Agile Practice
Issue
First Steps
Common Mistakes
Resources
CI: TFS, CruiseControl, Hudson, Team City.
SourceControl: TFS, SVN, Git, Mercurial, Tortoise*
Build: MsBuild, Nant

## Slide 22: Mistake #5
Notes: At Mix they announce Windows Phone 7 & how it’s easy to convert from WPF. The next day, the client needed it to work on phones.

## Slide 23: What was the Mistake?
How would you mitigate the cost of mistakes?
Detection (early)
Change (easy)
Area of Effect (reduced)
Bugs

## Slide 24: Bugs
Start Code
QA
End Code

## Slide 25: Recap #5 Bugs
Test Driven Development
Detection
Write steps in English
Test after
Frameworks: MSTest, Nunit
Book: Test Driven Development, Kent Beck
Agile Practice
Issue
First Steps
Common Mistakes
Resources

## Slide 26: Test Driven Development ( TDD)
// make a new order
// buy 10 shirts at $100 each
// set sales tax to 10%
// verify order total
var order = new Order();
order.AddItem(item: “Shirt”, amount: 10, unitPrice: 100);
order.SalesTax = 0.10;
AssertEqual (1100, order.Total);

## Slide 27: Mistake #6
Notes: At Mix they announce Windows Phone 7 & how it’s easy to convert from WPF. The next day, the client needed it to work on phones.

## Slide 28: What was the Mistake?
How would you mitigate the cost of mistakes?
Detection (early)
Change (easy)
Area of Effect (reduced)
Built Something Users Didn’t Like

## Slide 29: Recap #6 Built Something Users Didn’t Like
Iterative Development
Detection
Reduce Scope to 2 weeks.
Partial Work doesn’t count.
Agile Retrospectives, Esther Derby
Succeeding with Agile, Mike Cohn
Agile Practice
Issue
First Steps
Common Mistakes
Resources

## Slide 30: Iterative Development
Requirements
  2 Small Circles in Center
  Line at bottom
  Rectangle around everything

## Slide 31: Iterative Development
VS

## Slide 32: Common Agile Practices
On Site Customer
Pair Programming
Refactoring
Continuous Integration
Test Driven Development (TDD)
Iterative Development (Scrum)

## Slide 33: Make your mistakes cheaper
Notes: We set out to create a purchase system for Acme Corp. After 4 months, we demoed to the customer. They said, what about when we have to have PO orders. I replied, your requirement never mentioned anything other than up front payments, and when we spoke you said you never did any other type. They replied, well we basically never do, it’s only once or twice a year.

## Slide 34
https://github.com/isidore/Talks/blob/master/AgileTechnicalPractices.md

## Slide 35: Contact
Llewellyn Falco
llewellynfalco.blogspot.com
@LlewellynFalco